Table 1 - Prototype 1: Conceptual Mockup with Powerpoint Tasks & Estimation (Days)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Members | Current (Green) | Est (Days) | Will do (Orange) | Est  (Days) |
| Josie | Analyze Initial Designs Individually | 1 | Revise and Edit Main Home Page | 2 |
| Discuss and Compare Mockups, Send Initial Designs to Disala | 1 | Revise and Edit Search Page | 2 |
|  |  | Revise and Edit Restaurant Options Page | 2 |
|  |  | Configure Powerpoint Mockup | 1 |
| Nicolas | Analyze Initial Designs Individually | 1 | Revise and Edit Restaurant Page | 2 |
| Discuss and Compare Mockups, Send Initial Designs to Disala | 1 | Revise and Edit Order Confirmation Page | 2 |
|  |  | Revise and Edit Order Delivered Page | 2 |
|  |  | Configure Powerpoint Mockup |  |
| Disala | Analyze Initial Designs Individually | 1 | Revise and Edit Splash Page | 2 |
| Create Basic Mockups | 1 | Revise and Edit GPS tracking page | 2 |
|  |  | Revise and Edit Log-in Page | 2 |
|  |  | Revise and Edit  Sign-up Page | 2 |
|  |  | Configure Powerpoint Mockup | 1 |
| Brunel | Analyze Initial Designs Individually | 1 | Revise and Edit Account and Settings Page | 2 |
| Discuss and Compare Mockups, Send Initial Designs to Disala | 1 | Revise and Edit Change Password Page | 2 |
|  |  | Configure Powerpoint Mockup | 1 |
| Sacha | Analyze Initial Designs Individually | 1 | Revise and Edit Shopping Cart Page | 2 |
| Discuss and Compare Mockups, Send Initial Designs to Disala | 1 | Revise and Edit Order History Page | 2 |
|  |  | Revise and Edit Customer Support Page | 2 |
|  |  | Configure Powerpoint Mockup | 1 |

Table 2 - Prototype 2: Rough Copy of Prototype in Flutter/VSCode

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Members | Current (Green) | Est | Will do (Orange) | Est |
| Josie | Discuss Client Feedback from Prototype 1 | 1 |  |  |
| Plan out base code for main home page | 1 | Revise and Finalize Code for Main Home Page | 2 |
| Plan out code base for search page | 1 | Revise and Finalize Code for Search Page | 2 |
| Plan out code base for restaurant options Page | 1 | Revise and Finalize Code for Restaurant Options Page | 2 |
| Discuss initial code plans with group | 2 |  |  |
|  | Discuss Page Integration with group | 1 |  |  |
| Nicolas | Discuss Client Feedback from Prototype 1 | 1 |  |  |
| Plan out code base for restaurant items page | 1 | Revise and Finalize Code for Restaurant Items Page | 2 |
| Plan out code base for order confirmation page | 1 | Revise and Finalize Code for Order Confirmation Page | 2 |
| Plan out code base for order delivered page | 1 | Revise and Finalize Code for Order Delivered Page | 2 |
| Discuss initial code plans with group | 2 |  |  |
| Discuss Page Integration with group | 1 |  |  |
| Disala | Discuss Client Feedback from Prototype 1 | 1 |  |  |
| Plan out code base for splash page | 1 | Revise and Finalize Code for Splash Page | 2 |
| Plan out code base for GPS tracking page | 1 | Revise and Finalize Code for GPS Tracking page | 2 |
| Plan out code base for Login page | 1 | Revise and Finalize Code for Login Page | 2 |
| Plan out code base for sign-up page | 1 | Revise and Finalize Code for  Sign-up Page | 2 |
| Discuss initial code plans with group | 2 |  |  |
| Discuss Page Integration with group | 1 |  |  |
| Brunel | Discuss Client Feedback from Prototype 1 | 1 |  |  |
| Plan out code base for account and settings page | 1 | Revise and Finalize Code for Account and Settings Page | 2 |
| Plan out code base for change password page | 1 | Revise and Finalize Code for  Change Password Page | 2 |
| Discuss initial code plans with group | 2 |  |  |
| Discuss Page Integration with group | 1 |  |  |
| Sacha | Discuss Client Feedback from Prototype 1 | 1 |  |  |
| Plan out code base for shopping cart page | 1 | Revise and Finalize Code for  Shopping Cart Page | 2 |
| Plan out code base for order history page | 1 | Revise and Finalize Code for  Order History Page | 2 |
| Plan out code base for customer support page | 1 | Revise and Finalize Code for  Customer Support Page | 2 |
| Discuss initial code plans with group | 2 |  |  |
| Discuss Page Integration with group | 1 |  |  |

Table 3 - Prototype 3: Final Working Prototype

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Members | Current (Green) | Est | Will do (Orange) | Est |
| Josie | Discuss Client Feedback from Prototype 2 | 1 | Review Overall Application | 1 |
| Write and test final code for search page | 1 | Finalize Code for Search Page | 1 |
| Write and test final code for options page | 1 | Finalize Code for Restaurant Options Page | 1 |
| Write and test final code for main home page | 1 | Finalize Code for Main Home Page | 1 |
| Nicolas | Discuss Client Feedback from Prototype 2 | 1 | Review Overall Application | 1 |
| Write and test final code for order confirmation page | 1 | Finalize Code for Order Confirmation Page | 1 |
| Write and test final code for order delivered page | 1 | Finalize Code for Order Delivered Page | 1 |
| Write and test final code for restaurant items page | 1 | Finalize Code for Restaurant Items Page | 1 |
| Disala | Discuss Client Feedback from Prototype 2 | 1 | Review Overall Application | 1 |
| Write and test final code for splash page | 1 | Finalize Code for Splash Page | 1 |
| Write and test final code for tracking page | 1 | Finalize Code for GPS Tracking page | 1 |
| Write and test final code for login page | 1 | Finalize Code for Login Page | 1 |
| Write and test final code for sign-up page | 1 | Finalize Code for  Sign-up Page | 1 |
| Brunel | Discuss Client Feedback from Prototype 2 | 1 | Review Overall Application | 1 |
| Write and test final code for account and settings page | 1 | Finalize Code for Account and Settings Page | 1 |
| Write and test final code for change password page | 1 | Finalize Code for  Change Password Page | 1 |
| Sacha | Discuss Client Feedback from Prototype 2 | 1 | Review Overall Application | 1 |
| Write and test final code for shopping cart page | 1 | Revise and Finalize Code for  Shopping Cart Page | 1 |
| Write and test final code for order history page | 1 | Revise andFinalize Code for  Order History Page | 1 |
| Write and test final code for customer support page | 1 | Revise and Finalize Code for  Customer Support Page | 1 |